**Work Breakdown Structure (WBS) with Mobile Money Modules & Integration Tasks**

A hierarchical decomposition of the total work to be carried out during the project:

**Level 1: Mobile Money Platform Integration Project**

* **1.1 Requirements Gathering**
  + 1.1.1 Stakeholder Interviews
  + 1.1.2 Regulatory & CBK Requirements
  + 1.1.3 Technical Requirements (APIs, USSD, SDKs)
* **1.2 System Architecture & Design**
  + 1.2.1 Integration Design (Mobile Network, Core Banking, M-PESA)
  + 1.2.2 Data Flow Diagrams & API Contracts
  + 1.2.3 Fraud Detection Logic Design
* **1.3 Platform Development & Configuration**
  + 1.3.1 Core Platform Setup
  + 1.3.2 API Development (Airtime, Bill Pay, Peer Transfers)
  + 1.3.3 Middleware & Message Queue Setup
* **1.4 Compliance & Security Implementation**
  + 1.4.1 KYC/AML Workflow Configuration
  + 1.4.2 Audit Logging & Encryption Setup
  + 1.4.3 Penetration Testing & Remediation
* **1.5 User Acceptance Testing (UAT) & Quality Assurance**
  + 1.5.1 UAT Planning
  + 1.5.2 Regression Testing
  + 1.5.3 Test Case Execution & Reporting
* **1.6 Deployment & Go-Live**
  + 1.6.1 Final Go-Live Checklist
  + 1.6.2 Mobile App Store Submission (if applicable)
  + 1.6.3 Production Monitoring Setup
* **1.7 Training & Change Management**
  + 1.7.1 Agent & Staff Training
  + 1.7.2 End-User Communication Strategy
  + 1.7.3 User Manual Distribution
* **1.8 Post-Go-Live Support**
  + 1.8.1 Bug Fixes
  + 1.8.2 Operational Handover
  + 1.8.3 SLA Monitoring